## Slide 1: SWE 3710/3720

## Slide 2: Goals
Build an open-ended system as a team
  Open-ended: requirements from a real customer
  Team: benefit from multiple viewpoints
  Learn new technical skills
Experience with process; building on SE 2800/SWE
  Fall: focus on applying scrum in 4 sprints
  Spring: Focus on improved testing, process improvement
Apply requirements, architecture, web development, other SWE
Notes: … and apply SE 2811 (Design Patterns), SE 2832 (Verification)

## Slide 3: Structure
Each sprint: 3 weeks, starting Monday and ending Sunday night
SWE 3710: 1 week planning, 4 sprints, 1 week planning for spring
  Thanksgiving week: will present project, basic design structure
  Finals week: lessons learned especially regarding process, plans for spring
Week 1
  Meet with PO: determine basic scope, primary PBIs/epics
    Establish good meeting times
  Write PBIs for spike solutions
    Capture key technologies in the project
    Recall: spike solutions are throwaway – NO code move to project
  Include a PBI to write primary user stories, storyboards, mockups for sprint 2
Goal for sprint 3: first releasable increment
Sprint 4: spans Thanksgiving week, will have presentations this week as well so effectively 3 weeks of work for the sprint

## Slide 4: Key policies
Attendance required
  Lab time: only guaranteed meeting time, focus on ceremonies
Unexcused absence: up to 1 letter grade cut
  Catalog: “Lab and examination attendance is mandatory”
  Excused absences: illness, school obligations (as approved by the VPA)
  If no other absences, any penalty will be waived for a single absence
  Expectation: will communicate with team, avoid ceremonies
Tardiness:
  More than 5 minutes late; notify team & instructor
  Be sure to check in – you may be marked absent!
  3 or more times: grade penalties
  If very late, may be treated as an absence
Leaving early is also a problem; get approval

## Slide 5: Our framework
Scrum Artifacts
  Product Backlog: Epics, User stories, Bugs/defects, Knowledge acquisition, Internal improvement
  Sprint Backlog: story-pointed PBIs with acceptance criteria
  Burndown Chart
Scrum ceremonies
  Sprint planning
  Weekly stand-ups – daily standups are not appropriate
  Backlog grooming: additional ceremony since don’t have typical product owners
  Sprint Review
  Sprint Retrospective
Will work towards having 2 sprints of PBIs on the backlog
  Meet during sprint to groom backlog
  At start of sprint, just move top of backlog to the sprint backlog
Artifact: a carefully written document w/ screen shots & evidence

## Slide 6: Our framework: Scrum Roles
Project sponsor: external customer
Product Owner Proxy:
  One person will perform this per semester, changing for the following semester
  Primary conduit between team and sponsor
  Responsible for ensuring backlog maintained; has power to add items
  Arrange meetings, typically twice a sprint
  Represents sponsor when sponsor not available, especially for PBI validation
ScrumMaster: Scrum coach, facilitator; rotate every second sprint
Note-taker: ensures meetings, stand-ups documented
DevOps Lead: ensures build, deployment instructions current; set up CI
Notes: ScrumMaster, Note Taker, Devops Lead: each of these rotates every other sprint
No expectation that POP will take on the other roles

## Slide 7: Expectations
No traditional exams, infrequent class-wide meetings
4 hours/week in lab, 6 hours/week outside work
  Lab time: largely performing ceremonies
  Also useful for knowledge transfer, discussing designs
Expect me to visit each team at least twice – important part of class
Must log time – this is expected at many companies
  Accuracy is important: helps improve estimates
  Log time in minutes – hours are too low resolution
  If make a mistake, correct it
    Be sure to log your time within a couple days; won’t remember details otherwise
  See syllabus for more detail
Notes: If you don’t log time, you don’t eat!

## Slide 8: Materials: Schedule
See syllabus for schedule
  Start logging with first week
  Note this and other class meetings are not logged – helps with estimates
Key throughout the term:
  Descriptive titles for PBIs so the title is enough on reports
  Consistent acceptance criteria
    Especially spikes: “build GUI” describes the goal, not when done
    And Knowledge Acquisition: cannot know all of Android development
      Give a goal in terms of something you can build
Timebox configuring laptops; get help if needed

## Slide 9: Grading
Each sprint: 20% of your grade
  50% documented effort and process, 50% for deliverables
  Just building a working system is not enough – process is a major goal
Presentations, peer evaluation: 20%
Remaining 20%: overall contribution, additional deliverables
Time logs must be accurate
  Fabricating participation is academic dishonesty
  Accuracy is important for teammates, future estimation
Review syllabus
Notes: Academic dishonesty: can result in failing the course or even being expelled!
Documented effort: time logs, other materials

## Slide 10: Space Details
Pick your cubicle
Attached seminar room: meetings, especially with customers
Intent: provide lockable cabinets
  We provide locks; if bring your own, we should have the combination
  Ensure locks fit easily – broken handles take forever to get fixed
24/7 lab card access – check!
  Note: must have at least two in the room from 10 pm to 7 am for safety
Show up ready to work – no 15-minute settling in time
Let’s keep the space clean with no food
Respect whiteboard – must share with other sections

## Slide 11: Tools
GitLab: primary project tracking
All deliverables in the single repository
  All repositories are to be in GitLab
  Your instructor will create the repository
Wikis: used for process-related discussions, meeting notes
  Do not distribute materials through Google Docs – this is not robust

## Slide 12: Tools, continued
Will use GitLab’s pipelines feature for continuous integration
VMs for development: sdlstudentvmXX.msoe.edu
  Will have root access; install own tools
  An opportunity to learn a bit of Linux!
MSTeams: all must monitor the Teams channel
  Individual groups can create their own channel, but I won’t monitor
Expectation: everyone checking communication sites at least once per day, likely more often

## Slide 13: First Week
Set up repository
  README: Project name, team members, clients
  One or two sentence project goal
  Each team member: pictures on GitLab, Jira
  Set up space for meeting notes
Meet with client(s)
Set up first sprint, create PBIs
  Note the sprint naming convention
  Note almost all names should use lower case
    Consistency is critical to receiving quick feedback from instructors
  Log time to tasks (in minutes)
  First PBIs: creating artifacts
See syllabus for additional details
Notes: Yes, creating artifacts (rather than delivering functionality) are not usually PBIs, but in this case we have too many unknowns and need a process to figure out what the system is supposed to do before we can create MVP PBIs.