## Slide 1: Product Owner & ScrumMaster
Who are these people, anyway?
What are their basic jobs?
Ch. 9 & 10

## Slide 2: What’s the ideal developer?
The Funk Brothers MoTown, ~100 #1 songs
Maybe not…
What do you look for?

## Slide 3: Studio Musicians vs. Rock Stars...
Suggested addition to Agile Manifesto:
  We prefer attitude over aptitude
  Great value in aptitude, but prefer attitude more
Be willing to learn, open to suggestions
What you know will become obvious
  No need to tear down others
Scrum Shortcuts without Cutting Corners, by Ilan Goldstein
Notes: From Scrum Shortcuts without Cutting Corners, by Ilan Goldstein

## Slide 4: Product Owner Responsibilities
Manage economics
Participate in planning
Groom the product backlog
Define acceptance criteria and verify satisfaction
Collaborate with development team
Collaborate with stakeholders
Not!
Notes: Economics: release level (opportunities, sprint funding justification, when to quit/ship), sprint level (ensure ROI), product backlog (cost/benefit ratio)
Planning: envision product, define release content)
Acceptance: define criteria before sprint, confirm testing DURING sprint BEFORE review

## Slide 5: Product Owner Skills
Domain skills
People skills
Decision making
Accountability
Notes: Domain: visionary, domain knowledge, business expertise
People: relationships, negotiation/consensus, communicator, motivator
Decisions: empowered, willing to make hard decisions, decisive, economic view (balance technical)
Accountability: accepts responsibility, committed/available, acts like team member

## Slide 6: Product Owner - Variations
Combine with other roles?
Product owner team?
Product owner proxy?
Chief (or product line?) product owner?
Notes: Combine: not with ScrumMaster, maybe PO for more than one team
PO team: need ONE, but may have others for input/guidance
Proxy: balance proxy authority with owner responsibility -- difficult?

## Slide 7: ScrumMaster Responsibilities
Coach
Servant leader
Process authority
Interference shield
Impediment remover
Change agent
Notes: Authority: fidelity to chosen Scrum process

## Slide 8: ScrumMaster Characteristics
Knowledgeable
Questioning
Patient
Collaborative
Protective
Transparent
Goal: servant-leader
Leading without authority
  drop the ego
  genuinely care about team, product
  exude confidence & humbleness at same time
  approachable at all times
Change without fear
Diplomat w/o being political/manipulative
Behave selflessly, but confident in role
Right hand side: Scrum Shortcuts without Cutting Corners, by Ilan Goldstein
Notes: Questioning: almost never answer a question directly, but pose them

## Slide 9: ScrumMaster - Filling the Role
Who should do it?
  Project manager?
  Technical lead?
  Functional managers?
Full-time job?
Combine with other roles?
  Team member?
  Serve more than one team?
  Product owner?
Notes: Questioning: almost never answer a question directly, but pose them

## Slide 10: Common Team Problems
Ineffective leadership
  Leadership must be developed…
Failure to compromise, cooperate
  Peer pressure, getting help
Lack of participation
  Use personal dynamics
    Some work best under pressure
    Some like to do all work in advance
Procrastination, lack of confidence
  Make decisions in timely manner
  Tackle hard problems early
Poor quality
  Review!
Function creep
  Team decides on new features (with PO!)

## Slide 11: Building Effective Teams
Cohesion
  Goal: tightly knit team, unified working group
  Free, frequent communication
  Friendship not required; respect, support
Challenging Goals
  Meaningful
  Lead to teams which jell
Feedback
  Team-based performance, progress evaluation
  Avoid pointing fingers!
Common working framework
  Must have achievable tasks, clear roles, responsibilities
  All: what must be done, when, what order, by whom?

## Slide 12: Review
What do we want from developers?
What characterizes a product owner?
What characterizes a ScrumMaster?
How does this work in SDL?
  All have same experience: SM rotates
  Product Owner cannot be there every week!
  Product Owner Proxy: local decision maker...