## Slide 1: SE 3800 Note 8 Other ways to get there
Dr. Rob Hasker

## Slide 2: Where in the world is se3800?
What were the main points up to now?
What do you know of software process beyond Scrum?

## Slide 3: Should every project use Scrum?
Types of projects
  Internal development: unit as customer
  External client, software as loss leader
  External client, time & materials contract
  External client, fixed bid contract
  Vertical market: small customer base, high need
  Shrinkwrapped software: off the shelf, general public
These are generally in order by increasing risk exposure, profitability
Notes: Loss leader: product sold below cost to stimulate other sales – eg: billing software given away since actual income from printing bills
Time & Materials: great tool when estimates are unavailable, have a great relationship
Fixed bid: typically the highest reward in the contract business
Shcrinkwrapped

## Slide 4: Should every project use Scrum?
When might Scrum not be an appropriate model?
What are some of its limitations?
  Hard to get the big picture
  Early choices may have to be undone
  What if we need to design the hardware that will run the system?
  How would a fixed-price project work?
  What if tasks can’t be planned out for just 2 weeks?
    What to do about critical production issues?
  How to handle fixed deadlines?
Notes: Ask the questions & write down responses

## Slide 5: What do we really need?
What must a process provide?
Minimal requirements (Pressman):
  communication: communication/collaboration with customers & other stakeholders: goal is to figure out what system is to do
  planning: establishing plan for technical work, identifying risks, scheduling
  modeling: creation of models to clarify requirements and outline the design
  construction: code generation (possibly automatic), testing to identify errors in the construction
  deployment: delivering the product including customer evaluation

## Slide 6: Why have a process?
What must a process provide?
Minimal requirements (Pressman):
  communication: communication/collaboration with customers & other stakeholders: goal is to figure out what system is to do
  planning: establishing plan for technical work, identifying risks, scheduling
  modeling: creation of models to clarify requirements and outline the design
  construction: code generation (possibly automatic), testing to identify errors in the construction
  deployment: delivering the product including customer evaluation
“Compile more code” - (Kasmir Siekierzynski, 2007)

## Slide 7: Process framework
How Scrum satisfies this list:
  communication: communication/collaboration with customers & other stakeholders
    ?
  planning: establishing plan for technical work, identifying risks, scheduling
    ?
  modeling: creation of models to clarify requirements and outline the design
    ?
  construction: code generation (possibly automatic), testing to identify errors in the construction
    ?
  deployment: delivering the product including customer evaluation
    ?

## Slide 8: Process framework
How Scrum satisfies this list:
  communication: communication/collaboration with customers & other stakeholders
    PO, daily standups, reviews – LOTS!
  planning: establishing plan for technical work, identifying risks, scheduling
    Sprint planning, grooming backlog, daily standup
  modeling: creation of models to clarify requirements and outline the design
    Acceptance criteria, diagrams
  construction: code generation (possibly automatic), testing to identify errors in the construction
    Executing sprint
  deployment: delivering the product including customer evaluation
    Potentially releasable product at end of every sprint

## Slide 9
Traditional Model - Waterfall
Requirements Analysis
  What system does
Design
  How to impl. reqs
Implementation
  Coding
Verification
  Testing
Deployment
  Delivery
Requirements Analysis
Design
Implementation
Verification
Deployment
Notes: Review: what is the difference between requirements (analysis) and design?
What do you think we will discuss about the waterfall method?
Why am I asking these questions? Research shows reviewing topics, predicting future topics leads to higher scores on exams.

## Slide 10
Traditional Model - Waterfall
Requirements Analysis
  What system does
Design
  How to impl. reqs
Implementation
  Coding
Verification
  Testing
Deployment
  Delivery
Requirements Analysis
Design
Implementation
Verification
Deployment
Communication,
Planning
Modelling
Construction
Deployment

## Slide 11
Traditional Model - Waterfall
Requirements Analysis
Design
Implementation
Verification
Deployment
Wins:
  Covers all deliverables
  Similar process to other engineering disciplines
Problems:
  Nothing executable until end
  Difficult to evaluate progress
  Reviews block progress
  What to do if find problem?

## Slide 12
Traditional Model - Waterfall
Requirements Analysis
Design
Implementation
Verification
Deployment
Wins:
  Covers all deliverables
  Similar process to other engineering disciplines
Problems:
  Nothing executable until end
  Difficult to evaluate progress
  Reviews block progress
  What to do if find problem?
2 solutions:
Go back to top
Wait until next project
Basic problem:
No model, no tracking

## Slide 13: So why use the waterfall model?
Easy to understand
Fits projects w/ hardware + software
  Hardware development: expensive, slow
Great for well-understood domains
Notes: Question: what do I mean by domain? Why might it be good for well-understood domains? (ans: we know what to do!)

## Slide 14: So why use the waterfall model?
Easy to understand
Fits projects w/ hardware + software
Great for well-understood domains
Cost to fix errors
From http://istqbexamcertification.com/what-is-the-cost-of-defects-in-software-testing/

## Slide 15: So why use the waterfall model?
Easy to understand
Fits projects w/ hardware + software
Great for well-understood domains
Cost to fix errors
But rarely used!

## Slide 16: So why use the waterfall model?
Easy to understand
Fits projects w/ hardware, software
Most frequent alternative: Iterative
Requirements
Design
Implement
Test
Requirements
Design
Implement
Test
Requirements
Design
Implement
Test
Notes: More specifically, the Iterative Waterfall Model

## Slide 17: Iterative Waterfall Model
Start w/ core,
add features
Cycles done in parallel or sequenced
Advantages
  clear feedback
  shows progress
Disadvantage over waterfall:
  Customer evaluates on basis of what’s missing
  Revisiting design can be expensive
Requirements
Design
Implement
Test
Requirements
Design
Implement
Test
Requirements
Design
Implement
Test
Notes: Note this is the “terative waterfall model” as opposed to generic “iterative models” – the latter is really a large class of models

## Slide 18: Spiral Model
Berry Boehm, 1980s
Wikipedia
Spirals: project phases
Key contribution: reassess risks each iteration
No longer covering

## Slide 19
Project Phases
(purposefully vague)
Activities within each spiral
Development,
test actions
No longer covering

## Slide 20: Rational Unified Process (RUP)
Observation: no phase ever really complete
Varying levels of effort by time
Dutchguilder, Wikipedia
Wikipedia

## Slide 21
Unified Process Phases
Business Modeling, Requirements
  identify preliminary use cases, develop preliminary architecture, outline development
  Primary goal: establish goals for project and each iteration (with input from all stakeholders)
  Key issue: address business and requirements risks
Analysis & Design:
  establish baseline architecture
  Rest of project: filling "gaps" within the architecture
Implementation, Test
  Make use cases operational for end users
Deployment
  End result: available for customers/end users

## Slide 22
Unified Process Phases
Business Modeling, Requirements
  identify preliminary use cases, develop preliminary architecture, outline development
  Primary goal: establish goals for project and each iteration (with input from all stakeholders)
  Key issue: address business and requirements risks
Analysis & Design:
  establish baseline architecture
  Rest of project: filling "gaps" within the architecture
Implementation, Test
  Make use cases operational for end users
Deployment
  End result: available for customers/end users
Very flexible
Detailed definitions for each phase
Robust enough for very large projects

## Slide 23: Alternative process models
Waterfall, iterative, RUP: plan-based
Agile alternatives:
  Scrum
  XP: Extreme Programming
  FDD: Feature-driven Development
  Kanban

## Slide 24: Extreme Programming
Kent Beck, late 90s
  Scrum dates from the early 90s!
Planning: set of stories
  User decides to add Math 264. User selects the Math program, scrolls to first open section not conflicting with previously chosen classes. User adds that section to schedule.

## Slide 25: Extreme Programming, cont.
Stories then used to organize project
  Customer assigns a "value" to each
    Priority of each with respect to overall business need
  Developer assigns a cost:
    number of development weeks to implement story
    split any story that costs more than 3 weeks
  Customer & developer: group stories into releases
    High value, high risk stories typically in first releases
    Keep releases small, frequent

## Slide 26: XP Design
Keep it simple
Light documentation of design
Don't design more than necessary to support stories
  …keeping design open to future plans
  Avoid detailed designs for features that might not be implemented
Also: spike solutions - implement prototype when necessary to test element of design
Long term: refactor as needed to revise designs
  Design is flexible and "owned by all”!
The Rules of Extreme Programming

## Slide 27: Even more XP
Implementation: pair programming
  when possible, have pairs of people work together
  XP rule: anyone working alone is subject to being drafted
  Also: ensure code always meets standards
Testing
  Test-driven development (TDD): write tests before writing code, implement until tests pass

## Slide 28: Scrum vs. XP
Exercise:
  Differences?
  Similarities?
  When might XP be preferable?

## Slide 29: Feature-Driven Development
Weakness of Scrum: no up-front design
  Also a strength! Why?
FDD: an agile process with up-front design
  Feature: small, client-valued function
  expressed in the form: <action> <result> <object>
  Example: “calculate the total of a sale”
  Typically: 3-5 days to develop
Wikipedia

## Slide 30: FDD Feature List
Project = collection of features
Organize features hierarchically
Feature board captures this
https://sourceforge.net/projects/fddtools/
openxcell.com: 9 Things for FDD
Notes: Lower left: feature board w/ 1 sticky per feature; group them, plan order
Upper right: image from an open source FDD manager showing collections of features and the progress of each; can click on the squares to identify subfeatures to develop

## Slide 31: Feature-Driven Development
Process: 1) develop feature list 2) architect system 3) schedule feature development, 4) build
Wikipedia

## Slide 32: Feature-Driven Development
Wins: up front design, planning
Issues: all the problems of up-front design
  Possible wasted effort
  Developers become attached to their designs
Can become a whack-a-mole development model
  Take feature, design, implement, repeat

## Slide 33: Alternative process models
Waterfall, iterative, RUP: plan-based
Agile alternatives:
  Scrum
  XP: Extreme Programming
  FDD: Feature-driven Development
Commonality: Agile manifesto
  Individuals/interactions > processes & tools
  Working software > comprehensive documentation
  Customer collaboration > contract negotiation
  Responding to change > following a plan

## Slide 34: Kanban
‘Signboard’ or ‘billboard’ in Japanese
First developed by Toyota for manufacturing
Motivation: supermarket
  people take just what they need when they need it
  people can assume constant supply, no need to stock up
  store obtains just what it needs to stay stocked
  Wikipedia
  leankit.com
(看板)

## Slide 35: Kanban
On factory floor (simplified):
  Products in bins
  When bin is empty, send to supplier with a Kanban card
  Supplier returns correctly filled bin with card
  Supply control: control number of cards
Reactive: never have unnecessary product
Allows careful inventory control
1
3
2
4
(看板)

## Slide 36: Sample Kanban Cards
Notes: Keys: product identifier, quantity needed

## Slide 37: Kanban in Software
Maintain to-do list in order of importance
When team needs work, take top item
Team applies process to complete item
Key metric: cycle time
  Total time in process: removed from to-do list to done
  Consistency allows predicting delivery of future work
Limit work in progress (WIP)
  Keeps team focused, ensures efficiency
Weekly: retrospective reviewing metrics, process
Can use with almost any other process

## Slide 38: Sample Kanban board
Initially: all waiting progress
WIP (work-in-progress), for each team, across top
Developers help testers complete tasks so can deploy
With new slot, can advance other tasks
Notes: How the board might look with stickies on a whiteboard. Each stage is performed by a different team, so this board follows the waterfall model.
WIP captures that testing should be less time than development.

## Slide 39: Atlassian Kanban Board
Notes: How Kanban looks in Atlassian; simply move across board

## Slide 40: Scrum vs. Kanban
 | Scrum | Kanban
Cadence | Regular, fixed-length sprints | Continuous flow
Release methodology | Possibly at end of sprint; business decision | Continuous delivery or business decision
Roles | Product owner, scrum master, development team | No existing roles. Some teams enlist the help of an agile coach.
Key metric | Velocity | Cycle time
Change philosophy | Teams should strive to not make changes to the sprint forecast during the sprint. Doing so compromises learnings around estimation. | Change can happen at any time
Notes: Arguably the cadence is the most important difference – everything else essentially follows from that.

## Slide 41: Kanban Metrics
Metrics: necessary, or Kanban is just to-do lists
Cycle time: done time – time started by 1st team
Work in progress: work to which committed but not completed
Average time in queues
  Measure how long items
  wait for attention
  Limit total time in queues
Cumulative flow: # tasks in each stage, by day
done
Applying cumulative flow: looking for bottlenecks
Stages with WIP limit blocking further progress on card
Signs: decreased throughput & sharp increase in gradient for cumulative flow diagram
Notes: These metrics essentially capture where time spent between inception and completed product.
See various sources; graphics from https://getnave.com/blog/kanban-metrics/

## Slide 42: Advantages, disadvantages
Kanban advantages:
  Low overhead
  Great for small teams
    Often used in startups
  Great for production support
    Difficult to predict new work
    Work needs to be done as it comes in
  Easy to work in planning, etc: more Kanban cards
Disadvantages
  Less definition – can become todo lists
  No clear goals, no regular reviews/retros
  No ceremony for celebrating successes

## Slide 43: Evaluating Kanban
Review: what is “compile more code”?
Communication: ?
Planning: ?
Modeling: ?
Construction: ?
Deployment: ?
Does this differ from other agile processes?

## Slide 44: Scaled Agile Framework
Aka “SAFe”
Goal: support enterprise-level projects with multiple Scrum teams
Estimate: used by 45% of large corporations
What are the problems with classic Scrum?
  Hard to support hard deadlines
  How to coordinate between dozens of teams?
Big picture view for SAFe:
  work flows from product management
  through project governance, then
  program management and development teams,
  to customer
Notes: Much of this information is from https://en.wikipedia.org/wiki/Scaled_agile_framework

## Slide 45
SAFe capturing 3 levels: (development) team, program (management), portfolio (management)
Note supports Scrum, Kanban, CD
Teams must coordinate (so lose ownership of schedule!)
Enabler epics, PBIs: establish common architecture
Notes: notes: RTE is Release Train Engineer – schedules releases
Image from https://www.scaledagileframework.com

## Slide 46: SAFe Principles
Take an economic view
Apply systems thinking
Assume variability; preserve options
Build incrementally with fast, integrated learning cycles
Base milestones on objective evaluation of working systems
Visualize and limit work-in-progress, reduce batch sizes, and manage queue lengths
Apply cadence (timing), synchronize with cross-domain planning
Unlock the intrinsic motivation of knowledge workers
Decentralize decision-making

## Slide 47: SAFe evaluation
Is this agile?
PO is more of a management position
Teams lose control of how, even how long
Release coordinated among multiple teams
Do we care?

## Slide 48: Review: Alternative Processes
Plan-driven:
  Waterfall, Iterative, Rational Unified Process
  Predictable if estimate right!
Agile:
  Scrum, XP, FDD, Scaled Agile Framework
  Kanban: just-in-time work, no sprint cycle
Common elements:
  communication, planning, modelling,
  construction, deployment
Why so many?
What’s best?

## Slide 49: Model-Based Development
What are the possible causes of the chart to the right?
Suggestion: high expense of turning specification into executable code

## Slide 50: Standard model of development
Process
Hand-written spec
Hand-drawn design
Hand-written code
Hand-written tests
Working
System?
Errors are expected!
Is there a better way?

## Slide 51: Example: Traffic Light Model
Notes: Starting point: develop state, UML, sequence diagrams that capture system structure and behavior.
[Note: this particular diagram has many errors…]

## Slide 52: Alternative
Requirements Model
Design Decisions
Generation Tool
Executable System
Model-based development (MBD)

## Slide 53: Applying the model
Simulation: visualize in action
Proof: no light displays 2 colors
Never have NS and WE green at same time
Test suite: captured simulations

## Slide 54: Generating code
int main() {
TrafficLight light = new TrafficLight;
light->NS->setGreen();
light->EW->setRed();
…
Model compiler
Process:
Create model
Generate code
Identify improvements
Revise model
Go back to step 2 until done

## Slide 55: What’s the limitation?
Models tend to be terrible programming languages:

## Slide 56: Analysis
Advantages of MBD:
  Maintain the model, not the code
  Reusable models
  Easier to see details
    Models aren’t requirements!
  Fewer opportunities to inject mistakes
Problems with MBD:
  Building models can be expensive
    Some code still needs to be written by hand!
    If client not maintaining model, unlikely to have savings
    Iteration can be especially hard to model
  Need validated tools to convert to code
  Reduced testing, but still need testing!!
Notes: Rockwell Collins: uses MBD extensively for user interfaces on the navigation and radio subsystems.