## Slide 1: Sprint Review & Retrospective

## Slide 2: What is Sprint Review?
Scrum Ceremony at end of sprint
Before retrospective (typically)
Main goal: demonstrate system meets sprint goal
  What progress have we made?
Keys for legitimacy
  Out of dev branch
    (main branch: what is deployed)
  Remote hosts – avoid local host
Other purposes:
  Get feedback, set future priorities
  Visibility, discussion, correction
  Also: show value of continuing!
Sprint Review
Visibility
Discussion
Course Correction
Feedback

## Slide 3: Review Participants
Who | Role
Scrum team | Run presentation Collect feedback Answer questions Explain the increment!
Internal stakeholders | Provide feedback, suggest changes
Other internal teams | Provide area-specific feedback (e.g., sales, legal, other development) sync work
External stakeholders | Provide feedback, suggest changes (who exactly? why?)

## Slide 4: Review Preparation
Sprint review prework
  Identify participants (specific people)
  Set the schedule (when, duration)
  Confirm sprint work is done (DONE)
What is the definition of DONE?
Who decides?
When is the decision made?
Granularity of the decision? (per PBI?)

## Slide 5: Agenda for Sprint Review
What was done?
  In industry, PO describes the sprint goal
  Summarize new features
Demonstration
  Development team shows what they have built and how it works.
  Out of appropriate branch
  On remote host if possible
Review Sprint Statistics, check Definition of done for PBI.
  SM shares sprint statistics - burndown and velocity chart
  PO shows the prioritized list of stories for next sprint
  PO provides final decision on whether implementations are acceptable for release
Impediments
  Discuss risks identified in the Sprint, organization level impediments. Proposals for solutions.
Market conditions
  PO gives an update on any relevant changes to the roadmap
Release plan and forecast
  PO presents current plan and forecast delivery dates.
Whole group collaborate to discuss potential changes to the release plan, which may include:
  Ideas for new features
  Reprioritize the product backlog
  Review release plan
Feedback and closing
This week:
Items to discuss at our reviews: in green
Key: prepare, practice your demo
  Check again morning of review!
Show us sprint goal, story point burndown on milestone page
Discuss any external impediments
Core goal: show your product owner what you want feedback on
  No slides, no PBIs, no vaporware
  Don’t tell us, show us

## Slide 6: Retrospective
What is the retrospective?
Why do we do it?
What can go wrong?
Issues:
Not doing one
Superficial, not addressing real issues
  Just wastes time
Poor execution: facilitation, blame/complain
Too ambitious (or miss ongoing improvements)
Lack of follow-through
Notes: What: meeting about what might be improved to make team more effective
Why: can’t do projects perfectly, but should improve with experience
What can go wrong: blame game/pointing fingers at individuals
note: Retrospective should not replace ongoing improvement activity during the sprints.

## Slide 7: Retrospective Participants
Who | Role
Scrum team | Reflect on the sprint experience from a process point of view
ScrumMaster | Lead process discussion, help team focus on fidelity to its own chosen process
Product owner | Help address issues with requirements, PBI grooming issues, interaction with team
Other stakeholders | Only if invited by the team; not invited if negative effect on team safety/openness

## Slide 8: Retrospective Structure
How much time?
Location?
Facilitator?
  Scrum Master
  Other team member
  Outsider (other Scrum Master?)
There is not only one way to facilitate a good retrospective
Notes: About 1.5 hours for a 2-week sprint, more for longer ones.
Meet in team area or elsewhere? Access to data vs environment more conducive to open discussion.

## Slide 9: Overview
Focus
Exercises (or prep)
Objective data
Subjective data
Insight backlog
Improvement actions
Insight backlog
Improved team spirit
Retrospective
Set atmosphere
Share context (common perspective from individual ones)
Identify insights
Determine actions
Close the activity
Notes: Focus: general improvement, or is there something specific we need to work on?
Exercises: create/mine sprint timeline, brainstorm/group insights (determine ahead or select dynamically)
Atmosphere: ground rules for safe/open discussion, active participation
Context: Share perspectives to seek common team understanding of what happened, from objective data; agree on event timeline, emotions seismograph
[more on following slides]

## Slide 10: Technique: Start/Stop/Continue
Each team member says what they would like to:
Start doing
Stop doing
Continue doing

## Slide 11: Technique: Dot voting
Issue: can’t fix everything at once
Organize insight backlog
  Cards on wall
Select insights from new backlog
  “Dot voting”
  Consider timeframe for changes
Decide on actions
  Specific task items
  General changes
A
B
C
D
E
F
Notes: Specific: improve infrastructure software, tools
General: behavioral, attitudinal

## Slide 12: Technique: Boating
Propellers- What moves
us forward
Life Preserver- What
can save us
Anchors- What holds
us back
Hazards- Where we
could crash

## Slide 13: Techniques
There are a lot of them
Variety is the spice of life!
http://retrospectivewiki.org/index.php?title=Retrospective_Plans

## Slide 14: Follow Through
Sprint tasks
  Include tasks to implement chosen actions
Not a separate “improvement” effort!
  Integrate into the next sprint’s work
Notes: Specific: improve infrastructure software, tools
General: behavioral, attitudinal

## Slide 15: Interaction Costs Greater in Large Projects
When the # of people on a project is 7, the number of possible interactions is 21. At 1,000 people, the possible interpersonal interactions increases to 499,500.
n(n-1)
2
# of Possible Personal Interactions:
How does hierarchy reduce this problem?

## Slide 16: Scalability
  Typical individual team is 7 ± 2 people
    Scalability comes from teams of teams
    Factors in scaling
    Type of application
    Team size
    Team dispersion
    Project duration
  Scrum has been used on multiple 500+ person projects

## Slide 18: Scaling issues/solutions
  Dependencies
    These can be resolved using traditional methods
  Team silo-ing
    Share team members between teams between sprints
  Integration
    Having a dedicated integration team can facilitate smoother combinations of results
  Scrum of Scrums communication

## Slide 19
 | Nautical Meaning | Our Meaning
 | “I require medical assistance.” | “We need the product owner.”
 | “We require assistance.” | ”We need the architect.”
 | “We require a tug.” | ”We require a pizza.”
 | “We require dragging anchor.” | “We are on a break.”

## Slide 20: Distributed Scrum
  Working in a distributed Scrum environment can be challenging
    What if the team is distributed?
    What if the Scrum Master is distributed?
    What if the Product Owner is distributed?
  Strategies
    Communication!

## Slide 21: Physically distributed teams
  Acknowledge cultural differences
    Time to work
    Approaches to authority
    Holidays/vacations
  Strengthen team subculture
    Buy in to a shared mission/vision
    Encourage early “wins”
    Create a sense of team ownership
  Respect meeting time
    Establish clear expectations
    Hand holding for teams that don’t conform
  The SM role is to make Scrum happen, not make hiring/firing decisions
    Make sure the team knows this!!!

## Slide 22: Meeting Hints
  Include time for small talk
  Make sure it is known who is speaking
  Share pain as appropriate
  More, shorter calls tend to be perceived as being more productive overall