## Slide 1: The Scrum Process Framework

## Slide 2: What is Scrum?
A framework for organizing and managing work
  Values and Principles (guidance: Agile Manifesto)
  Best Practices (TBD by each organization)
    Design
    Coding
    Reviews
    RCS
    *Build
    *Test
    *Doc
  Process (assisted by tools such as Jira)
    Planning/Estimating (User Stories, Product Backlog etc)
    Executing (Roles, Responsibilities, Sprints, Daily Scrum)
    Measuring/Tracking/Predicting (Burndowns etc)
    Evaluating/Improving/Optimizing (Reviews and Retrospectives)

## Slide 3: Product Backlog
A (prioritized?) inventory of yet-to-be-worked-on Product Backlog Items (PBIs)
These comprise the features of the product to be built (as well as other items to be discussed later)

## Slide 4: Roles: The Development Team
A self-organizing, cross-functional team of technical people who collectively are responsible for all of the work necessary to produce working, validated assets.

## Slide 5: Roles: Product Owner
The empowered central point of product leadership. One of the three roles on a Scrum team; the single voice of the stakeholder community to the Scrum team. The product owner defines what to do and in what order to do it.

## Slide 6: Project Manager? aka whip-cracker or MS Project jockey
Found in traditional projects
Scrum has no formal concept of a project manager. The project manager is mentioned in the context of Scrum for comparative, or illustrative purposes only.

## Slide 7: Role: Scrum Master
Coach, facilitator, impediment remover, and servant leader of the Scrum team. The ScrumMaster is one of the three roles on a Scrum team. The ScrumMaster provides process leadership and helps the Scrum team and the rest of the organization develop their own high-performance, organization-specific Scrum approach

## Slide 8: Functional Manager? aka “pointy-haired boss”
Line manager or reporting manager.
Members of development teams might report to functional managers. Expertise is generally in bean counting or spreadsheet & powerpoint engineering.

## Slide 9: Sprints
The fixed period of time during which the development team performs the tasks necessary to complete the items selected from the Product Backlog during sprint planning.
Typically a timebox between one week and a calendar month during which the Scrum team is focused on incrementally producing a potentially shippable product increment that meets the Scrum team’s agreed-upon definition of done

## Slide 10: Sprint Tasks
The technical work that a development team performs in order to complete a PBI.
Each PBI likely requires 1 or more tasks to perform. Most tasks are defined to be small, representing no more than a few hours to a day or so of work.

## Slide 11: Summary of Scrum Practices